DACMS

Document & Archive Centre Management System

Frontend Execution Plan — Next.js UI Prototype

| Client | Ministry of Industry & Trade |
| --- | --- |
| Document | Frontend Execution Plan v1.0 |
| Framework | Next.js 16 + App Router + TypeScript Strict |
| State | Redux Toolkit + MSW + React Hook Form + Zod |
| Scope | 15 Modules — UI Prototype (No Backend) |
| Build Order | Layer-based: Foundation → Core → Lifecycle → Insight |
| Date | April 2026 |
| Status | Ready for Implementation |

# 1. Architecture Decisions

All decisions below were resolved through a structured grilling session against the SRS requirements. These choices are fixed for the prototype phase and map cleanly to real backend integration.

| Decision | Choice | Rationale |
| --- | --- | --- |
| Framework | Next.js 16 App Router + TypeScript strict | Existing project; SSR + RTL/i18n support |
| State Management | Redux Toolkit + RTK async thunks | Scalable; maps cleanly to real API later |
| Forms | React Hook Form + Zod schemas | Type-safe validation; reusable across modules |
| API Simulation | Mock Service Worker (MSW) | Network-level interception; zero refactor to real backend |
| Styling | Tailwind CSS v4 + shadcn/ui + Radix UI | Existing setup; TailAdmin as design reference |
| i18n | next-intl (AR primary / EN secondary) | RTL/LTR already configured in project |
| Auth Simulation | Mock login page → role in Redux | Demo-friendly; realistic role experience |
| Role Switcher | Dev badge + quick-switch dropdown | Fast switching without re-login during dev |
| Folder Strategy | Hybrid: /features/ + thin /app/ pages | Module isolation; easy backend swap per module |
| Build Order | Layer-based (Foundation → Core → Lifecycle → Insight) | Follows SRS section 10.3 dependency graph |
| Design Reference | TailAdmin (where it fits gov dashboard use case) | Data-dense tables, KPI cards, stat widgets |

# 2. Full Folder Structure

The hybrid structure extends the existing DACMS project. App Router page files stay thin (import + render only). All Redux slices, Zod schemas, MSW handlers, dummy data, hooks, and components live in /src/features/.

## 2.1  App Router Routes

src/app/[local]/

├── (auth)/login/page.tsx              ← Mock login + role picker (5 role cards)

├── (private)/

│   ├── layout.tsx                     ← Shared layout: Sidebar + Header + RoleBadge

│   ├── dashboard/page.tsx             ← Role-driven dashboard router

│   ├── archive-structure/page.tsx     ← M1: Archive Structure

│   ├── data-models/page.tsx           ← M2: Data Models & Metadata

│   ├── records/page.tsx               ← M3: Records Registration

│   ├── records/[id]/page.tsx          ← M3: Record Detail + History

│   ├── search/page.tsx                ← M4: Search & Retrieval

│   ├── barcodes/page.tsx              ← M5: Barcode Management

│   ├── lending/page.tsx               ← M6: Lending Requests

│   ├── lending/[id]/page.tsx          ← M6: Request Detail

│   ├── destruction/page.tsx           ← M7: Destruction & Migration

│   ├── notifications/page.tsx         ← M8: Notifications History

│   ├── reports/page.tsx               ← M9: Reports & Statistics

│   ├── permissions/page.tsx           ← M10: Users & Roles

│   ├── integration/page.tsx           ← M11: Technical Integration

│   ├── kpi/page.tsx                   ← M12: KPI Dashboards

│   ├── org-structure/page.tsx         ← M13: Organizational Structure

│   ├── workflow/page.tsx              ← M14: Workflow System

│   └── kpi-linking/page.tsx           ← M15: Structure–KPI Linking

## 2.2  Features Directory (per-module structure)

src/features/

├── m1-archive-structure/

│   ├── types/index.ts        ← TypeScript interfaces (ArchiveRoom, ArchiveBox…)

│   ├── schemas/index.ts      ← Zod schemas (roomSchema, shelfSchema…)

│   ├── data/index.ts         ← Dummy objects (10–20 realistic records)

│   ├── store/slice.ts        ← RTK slice: state + reducers + async thunks

│   ├── hooks/index.ts        ← Custom hooks wrapping dispatch + selectors

│   ├── components/           ← All UI components for this module

│   └── index.ts              ← Public exports

├── m2-data-models/           ← Same sub-structure for every module

├── m3-records/

├── m4-search/

├── m5-barcodes/

├── m6-lending/

├── m7-destruction/

├── m8-notifications/

├── m9-reports/

├── m10-permissions/

├── m11-integration/

├── m12-kpi/

├── m13-org-structure/

├── m14-workflow/

└── m15-kpi-linking/

## 2.3  Shared Infrastructure

src/store/store.ts             ← Root Redux store (combines all 15 slices + authSlice)

src/store/authSlice.ts         ← Mock session: { role, user, clearanceLevel }

src/mocks/browser.ts           ← MSW service worker setup

src/mocks/handlers/index.ts    ← Imports all 15 module handler arrays

src/config/navigation.ts       ← Role → sidebar items mapping (single source of truth)

src/config/roles.ts            ← Role enum + ClearanceLevel enum

src/types/index.ts             ← Global shared types

src/components/layout/

├── Sidebar.tsx                ← Role-filtered navigation from navigationConfig

├── Header.tsx                 ← App header + notification bell + user menu

└── RoleBadge.tsx              ← Shows active role + quick-switch dropdown

# 3. Global Setup Tasks (Phase 0)

Complete all Phase 0 tasks before writing any module code. These form the foundation every feature depends on.

## 3.1  Packages to Install

npm install @reduxjs/toolkit react-redux

npm install react-hook-form @hookform/resolvers zod

npm install msw --save-dev

npm install date-fns date-fns-jalali

npm install recharts                         # KPI + report charts (M9, M12)

npm install @tanstack/react-table            # data tables across all modules

npm install bwip-js                          # barcode rendering in browser (M5)

npm install @dnd-kit/core @dnd-kit/sortable  # drag-reorder KPI mapping (M15)

## 3.2  MSW Setup Commands

npx msw init public/ --save

# Creates: public/mockServiceWorker.js

# Create:  src/mocks/browser.ts  — setupWorker(handlers)

# Create:  src/mocks/handlers/index.ts  — combines all module handlers

# Wrap app layout with: <MSWProvider> (dev only, reads NODE_ENV)

## 3.3  Redux Store Shape

// src/store/store.ts

{

auth:             { role, user, clearanceLevel }

archiveStructure: { rooms, rows, cabinets, shelves, boxes }

dataModels:       { documentTypes, categories, metadataFields, retentionPolicies }

records:          { items, locationHistory, filters, selected }

search:           { filters, results, savedQueries, loading }

barcodes:         { labels, printJobs }

lending:          { requests, items, dispatches }

destruction:      { requests, items, migrations }

notifications:    { items, unreadCount, preferences }

reports:          { definitions, activeReport, filters }

permissions:      { users, roles, permissions, accessLog }

integration:      { apiKeys, webhooks, status }

kpi:              { definitions, snapshots, currentValues }

orgStructure:     { organization, branches, departments }

workflows:        { definitions, steps, executions }

kpiMapping:       { mappings }

}

## 3.4  Mock Login Page

// src/app/[local]/(auth)/login/page.tsx

// Five role cards displayed in a grid:

//   Center Director | Archive Supervisor | Archive Officer | Admin | Beneficiary

// Clicking a card: dispatch(setRole(role)) → authSlice → redirect to /dashboard

// MSW handler: POST /api/auth/login → returns { user, role, clearanceLevel }

// RoleBadge in header: shows active role name + click to open quick-switch popover

## 3.5  TailAdmin Design Usage

TailAdmin is used as a design reference where it fits the government archive use case. It is NOT used for bespoke components.

- Stat / KPI cards with trend arrows and traffic-light colors (M12, M15)

- Data tables with sortable columns, filters, pagination, action menus (M3, M6, M9)

- Sidebar navigation with role-filtered menu items and active indicators

- Form layouts for record registration, lending requests, destruction batches

- Occupancy progress bars and storage capacity widgets (M1)

Custom components (NOT TailAdmin): OrgTree, CategoryTreeEditor, PermissionMatrix, WorkflowStepList, BarcodeViewer, ApprovalChain progress bar.

# 4. Layer-Based Build Order

Follows SRS §3.3 Module Layering and §10.3 Module Initialisation Order. No module is started until all its dependencies are complete.

| Phase | Modules | Description | SRS Init Order | Blocked By |
| --- | --- | --- | --- | --- |
| Phase 0 | Global Setup | Store, MSW, auth, nav config, layout, role switcher, mock login | Pre-module | Nothing |
| Phase 1 | M10, M13, M1, M2 | Foundation: Permissions, Org Structure, Archive Hierarchy, Metadata | 1 → 2 → 3 → 4 | Phase 0 |
| Phase 2 | M3, M4, M5, M14 | Core Operations: Records, Search, Barcodes, Workflow Engine | 5 → 6 → 7 → 8 | Phase 1 |
| Phase 3 | M6, M7, M8 | Lifecycle: Lending, Destruction & Migration, Notifications | 9 → 10 → 11 | Phase 2 |
| Phase 4 | M9, M11, M12, M15 | Insight & Governance: Reports, Integration, KPIs, KPI Linking | 12 → 13 → 14 → 15 | Phase 3 |

# 5. Module-by-Module Breakdown

Every module follows the identical file pattern: types → Zod schemas → dummy data → Redux slice → MSW handlers → components → page. The pattern is repeated consistently for all 15 modules.

src/features/mX-module-name/

├── types/index.ts          ← TypeScript interfaces matching SRS entity definitions

├── schemas/index.ts        ← Zod schemas for every form in the module

├── data/index.ts           ← 10–20 realistic dummy records per entity

├── store/slice.ts          ← RTK slice: initialState + reducers + createAsyncThunk

├── hooks/index.ts          ← useModule() hook: wraps dispatch + useSelector

├── components/             ← All UI components (List, Form, Detail, Table, Modals)

└── index.ts                ← Public exports (re-exports slice, hooks, types)

## Phase 1 — M10: Permissions & Security  (إدارة الصلاحيات والأمن)

Build first. User, Role, Permission entities are referenced by every other module.

| SRS Entities | User, Role, Permission, AccessLog |
| --- | --- |
| SRS Requirements | F10.1 – F10.8: User CRUD, RBAC role assignment, clearance enforcement, audit log |
| Key Use Cases | UC-10-01: Create New User with Role Assignment |
| Types | User, Role, Permission, AccessLog ¦ Enums: ClearanceLevel, RoleType |
| Zod Schemas | createUserSchema, updateUserSchema, assignRoleSchema, permissionGroupSchema |
| Dummy Data | 5 users (one per role), 5 roles, 20 permissions across modules, 30 access log entries |
| Redux Slice | usersSlice (CRUD) ¦ rolesSlice (CRUD) ¦ accessLogSlice (append-only — no delete reducer) |
| MSW Handlers | GET/POST/PUT/DELETE /api/users ¦ GET/POST /api/roles ¦ GET /api/permissions ¦ GET /api/access-log |
| Components | UserTable, UserForm, RoleTable, RoleForm, PermissionMatrix (checkbox grid), AccessLogTable |
| Routes | /permissions → users list ¦ /permissions/new ¦ /permissions/roles ¦ /permissions/logs |
| Design Notes | PermissionMatrix: role × permission checkbox grid — custom component, not TailAdmin pattern |
| Business Rules | usePermission(perm_key) hook reads active role from authSlice → returns boolean for conditional rendering |

## Phase 1 — M13: Organizational Structure  (الهيكل التنظيمي)

Build second. Department data is imported as reference by M1, M3, M6, M10.

| SRS Entities | Organization, Branch, Department |
| --- | --- |
| SRS Requirements | F13.1 – F13.6: Org config, 4 structural levels, department responsible assignment |
| Key Use Cases | UC-13-01: Onboard New Beneficiary Department |
| Types | Organization, Branch, Department (with optional parent_dept for hierarchy) |
| Zod Schemas | createBranchSchema, createDepartmentSchema, assignResponsibleSchema |
| Dummy Data | 1 organization (Ministry), 3 branches, 10 departments with parent-child hierarchy |
| Redux Slice | orgSlice: branches + departments CRUD ¦ orgTree computed selector |
| MSW Handlers | GET/POST/PUT /api/branches ¦ GET/POST/PUT /api/departments ¦ GET /api/org-tree |
| Components | OrgTree (recursive TreeNode component), BranchForm, DepartmentForm, DepartmentCard |
| Routes | /org-structure → tree view ¦ /org-structure/branches ¦ /org-structure/departments/new |
| Design Notes | OrgTree: recursive expand/collapse tree with indented children — fully custom component |
| Business Rules | Beneficiary role scoped to their department's records only. Department responsible sees dept-wide data. |

## Phase 1 — M1: Archive Structure Management  (إدارة هيكل الأرشيف)

| SRS Entities | ArchiveRoom, ArchiveRow, ArchiveCabinet, ArchiveShelf, ArchiveBox |
| --- | --- |
| SRS Requirements | F1.1 – F1.10: Rooms, rows, cabinets, shelves, boxes, occupancy dashboard, box transfer |
| Key Use Cases | UC-01-01: Register New Archive Room ¦ UC-01-02: View Physical Occupancy Dashboard |
| Types | ArchiveRoom, ArchiveRow, ArchiveCabinet, ArchiveShelf, ArchiveBox |
| Zod Schemas | roomSchema, rowSchema, cabinetSchema, shelfSchema, boxSchema |
| Dummy Data | 3 rooms × 3 rows × 2 cabinets × 4 shelves × 5 boxes = ~360 entity nodes with realistic codes |
| Redux Slice | archiveStructureSlice: full hierarchy + occupancy computed selectors (% fill per shelf/room) |
| MSW Handlers | Full CRUD for all 5 entity types ¦ GET /api/archive/tree (full nested hierarchy response) |
| Components | ArchiveTree, RoomCard, OccupancyBar, OccupancyDashboard, TransferBoxModal, RoomForm, ShelfForm |
| Routes | /archive-structure → tree ¦ /archive-structure/rooms ¦ /archive-structure/occupancy |
| Design Notes | OccupancyDashboard: TailAdmin stat cards with color-coded % — green (<70%), amber (70-89%), red (≥90%) |
| Business Rules | Location code format: R01-RW03-CB02-SH1. Capacity alert at 90%. Deactivated units reject new records. |

## Phase 1 — M2: Data Models & Metadata  (إدارة النماذج والبيانات)

| SRS Entities | DocumentType, DocumentCategory, MetadataField, RetentionPolicy |
| --- | --- |
| SRS Requirements | F2.1 – F2.9: Doc types, 4-level category hierarchy, metadata fields, option sets, retention policies |
| Key Use Cases | UC-02-01: Create Document Type with Category Hierarchy ¦ UC-02-02: Define Retention Policy |
| Types | DocumentType, DocumentCategory, MetadataField, RetentionPolicy ¦ Enums: FieldType, ActionAfter |
| Zod Schemas | documentTypeSchema, categorySchema, metadataFieldSchema, retentionPolicySchema, optionSetSchema |
| Dummy Data | 5 document types, 3-level category trees per type, 15 metadata fields of varied types, 5 retention policies |
| Redux Slice | documentTypesSlice + categoriesSlice + metadataFieldsSlice + retentionPoliciesSlice |
| MSW Handlers | CRUD all 4 entities ¦ GET /api/doc-types/:id/tree (full category hierarchy with children) |
| Components | DocTypeTable, CategoryTreeEditor (4-level accordion), MetadataFieldForm, RetentionPolicyForm, FieldTypeSelector |
| Routes | /data-models → types list ¦ /data-models/:id → categories ¦ /data-models/retention |
| Design Notes | CategoryTreeEditor: 4-level accordion tree with inline add/edit at each level — fully custom component |
| Business Rules | Max 4 hierarchy levels. Retention end = archive_date + period_years. Deprecated option sets retained for history. |

## Phase 2 — M3: Records Registration & Archiving  (إدارة السجلات والأرشفة)

The most complex module. The dynamic form must load metadata fields from the selected DocumentType in M2.

| SRS Entities | Record, RecordFile, LocationHistory |
| --- | --- |
| SRS Requirements | F3.1 – F3.10: Register, upload files, assign location, bulk import, move between boxes, seal boxes |
| Key Use Cases | UC-03-01: Register New Archive Record ¦ UC-03-02: Move Record Between Boxes |
| Types | Record, RecordFile, LocationHistory ¦ Enums: RecordStatus, SecrecyLevel |
| Zod Schemas | registerRecordSchema (dynamic — injects fields from DocType template) ¦ moveRecordSchema |
| Dummy Data | 50 records across all document types, with files, location history, varied statuses and secrecy levels |
| Redux Slice | recordsSlice: CRUD + status transitions + location moves + immutable locationHistory append |
| MSW Handlers | GET/POST/PUT /api/records ¦ POST /api/records/:id/move ¦ GET /api/records/:id/history ¦ POST /api/records/bulk-import |
| Components | RecordTable, RegisterRecordForm, RecordDetail, LocationHistoryTimeline, MoveRecordModal, BoxContentView, BulkImportUploader |
| Routes | /records → table ¦ /records/new ¦ /records/:id ¦ /records/:id/history |
| Design Notes | RecordTable: TailAdmin data table with status badge, secrecy pill, location code, action menu per row |
| Business Rules | Ref auto-gen: REC-YYYY-NNNNN. Sealed box rejects new records. Records above user clearance hidden from results. |

## Phase 2 — M4: Search & Retrieval  (البحث والاسترجاع)

| SRS Entities | SearchQuery (saved searches) |
| --- | --- |
| SRS Requirements | F4.1 – F4.8: Full-text search, advanced filters, physical location lookup, barcode scan, export |
| Key Use Cases | UC-04-01: Advanced Record Search ¦ UC-04-02: Retrieve Record by Barcode Scan |
| Types | SearchQuery, SearchFilters, SearchResult |
| Zod Schemas | searchFiltersSchema (all filter combinations) ¦ saveQuerySchema |
| Dummy Data | Reuses M3 records as result set. 5 pre-saved named search queries. |
| Redux Slice | searchSlice: filters + paginated results + savedQueries + loading state |
| MSW Handlers | POST /api/search (body: filters) ¦ GET /api/search/barcode/:val ¦ GET/POST /api/search/saved |
| Components | AdvancedSearchForm, SearchResultTable, BarcodeSearchInput, SavedQueriesPanel, LocationPathBreadcrumb, ExportButton |
| Routes | /search → advanced ¦ /search/barcode → scanner mode |
| Design Notes | BarcodeSearchInput: full-width text input with auto-focus, simulates scanner (Enter = submit). Location path as breadcrumb in results. |
| Business Rules | Results filtered by user clearance. Export simulates CSV blob download. Saved queries scoped per user. |

## Phase 2 — M5: Barcode & Coding Management  (إدارة الباركود والترميز)

| SRS Entities | BarcodeLabel, PrintJob |
| --- | --- |
| SRS Requirements | F5.1 – F5.7: Auto-generate CODE128+QR, individual + batch print, scan retrieval, replace damaged |
| Key Use Cases | UC-05-01: Batch Print Barcode Labels ¦ UC-05-02: Replace Damaged Barcode Label |
| Types | BarcodeLabel, PrintJob ¦ Enums: EntityType, BarcodeType, PrintStatus |
| Zod Schemas | generateBarcodeSchema, batchPrintSchema, replaceBarcodeSchema |
| Dummy Data | Barcodes generated for all M1 rooms/shelves/boxes and M3 records |
| Redux Slice | barcodesSlice: labels CRUD + printJobs queue (QUEUED → PRINTING → DONE) |
| MSW Handlers | POST /api/barcodes/generate ¦ POST /api/barcodes/batch-print ¦ PUT /api/barcodes/:id/replace ¦ GET /api/barcodes/:entityId |
| Components | BarcodeViewer (bwip-js rendered CODE128), BatchPrintSelector, PrintJobQueue, LabelPreview, ReplaceBarcodelModal |
| Routes | /barcodes → list ¦ /barcodes/batch-print ¦ /barcodes/scan |
| Design Notes | BarcodeViewer: bwip-js renders actual CODE128 barcode image in browser. LabelPreview shows full label layout before printing. |
| Business Rules | 1 active barcode per entity. Old barcode marked INACTIVE on replace (history preserved). Batch print produces downloadable PDF. |

## Phase 2 — M14: Workflow System  (نظام سير العمل)

| SRS Entities | Workflow, WorkflowStep, WorkflowExecution |
| --- | --- |
| SRS Requirements | F14.1 – F14.8: 4 pre-built workflows, step types, versioning (DRAFT→PUBLISHED→ARCHIVED), SLA per step |
| Key Use Cases | UC-14-01: Design and Publish Custom Approval Workflow |
| Types | Workflow, WorkflowStep, WorkflowExecution ¦ Enums: StepType, WorkflowStatus, ExecutionStatus |
| Zod Schemas | workflowSchema, workflowStepSchema, executionActionSchema |
| Dummy Data | 4 pre-built workflows (Archiving, Lending, Destruction, Migration) fully defined with steps |
| Redux Slice | workflowsSlice: CRUD + publish action ¦ executionsSlice: running instances + step advancement |
| MSW Handlers | CRUD /api/workflows ¦ POST /api/workflows/:id/publish ¦ POST /api/executions ¦ PUT /api/executions/:id/advance |
| Components | WorkflowList, WorkflowStepList (linear ordered list), WorkflowExecutionTracker, SLABadge, ApprovalActionPanel |
| Routes | /workflow → list ¦ /workflow/:id → step editor ¦ /workflow/:id/executions → execution history |
| Design Notes | No drag-and-drop canvas for prototype — ordered list with add/remove/reorder. Canvas is a post-prototype enhancement. |
| Business Rules | One PUBLISHED version at a time. Publishing locks the workflow — changes require a new version. SLA breach triggers alert. |

## Phase 3 — M6: Lending & Requests Management  (إدارة الإعارة والطلبات)

| SRS Entities | LendingRequest, LendingItem, MessengerDispatch |
| --- | --- |
| SRS Requirements | F6.1 – F6.10: Full lending lifecycle — request, approval, dispatch, tracking, return, overdue alerts |
| Key Use Cases | UC-06-01: Submit Lending Request ¦ UC-06-02: Process Return and Confirm Receipt |
| Types | LendingRequest, LendingItem, MessengerDispatch ¦ Enums: LendingStatus, DispatchDirection |
| Zod Schemas | createLendingRequestSchema, approvalSchema, extensionRequestSchema, returnConfirmSchema |
| Dummy Data | 15 lending requests across all statuses, 3 overdue, messenger dispatch records |
| Redux Slice | lendingSlice: requests CRUD + status machine + items tracking + dispatch management |
| MSW Handlers | CRUD /api/lending ¦ PUT /api/lending/:id/approve ¦ PUT /api/lending/:id/dispatch ¦ PUT /api/lending/:id/return ¦ GET /api/lending/overdue |
| Components | LendingRequestTable, NewLendingForm (multi-record selector), RequestDetail, ApprovalPanel, DispatchTracker, ReturnConfirmModal, OverdueBadge |
| Routes | /lending → table ¦ /lending/new ¦ /lending/:id ¦ /lending/overdue |
| Design Notes | Status badges: PENDING=gray, APPROVED=blue, ACTIVE=green, OVERDUE=red, RETURNED=slate. Due date countdown shown on active requests. |
| Business Rules | Ref: LND-YYYY-NNNNN. Max 50 records per request. Due date from doc type policy. Extension requires supervisor approval sub-workflow. |

## Phase 3 — M7: Destruction & Migration Management  (إدارة الإتلاف والترحيل)

| SRS Entities | DestructionRequest, DestructionItem, MigrationRequest |
| --- | --- |
| SRS Requirements | F7.1 – F7.8: Retention monitoring, destruction request, 3-level approval, certificate, migration |
| Key Use Cases | UC-07-01: Initiate Destruction Request for Expired Records |
| Types | DestructionRequest, DestructionItem, MigrationRequest ¦ Enums: DestructionStatus, MigrationType |
| Zod Schemas | createDestructionRequestSchema, migrationRequestSchema, approvalSchema |
| Dummy Data | 20 records past retention end date, 5 destruction requests in varied approval stages, 2 migration requests |
| Redux Slice | destructionSlice: requests + items + 3-level approval state ¦ migrationSlice: migration CRUD |
| MSW Handlers | CRUD /api/destruction ¦ GET /api/destruction/watchlist ¦ PUT /api/destruction/:id/approve ¦ POST /api/destruction/:id/execute |
| Components | RetentionWatchlist, DestructionRequestTable, DestructionForm, ApprovalChain (3-step progress), CertificatePreview, MigrationForm |
| Routes | /destruction → watchlist ¦ /destruction/requests ¦ /destruction/:id ¦ /destruction/migration |
| Design Notes | ApprovalChain: 3-step horizontal progress bar (Supervisor → Legal Officer → Director) with current stage highlighted in blue |
| Business Rules | Ref: DST-YYYY-NNNNN. Only records past retention_end eligible. Certificate PDF generated on execution. Metadata stub retained after destruction. |

## Phase 3 — M8: Notifications & Alerts  (التنبيهات والإشعارات)

| SRS Entities | Notification, NotificationPreference |
| --- | --- |
| SRS Requirements | F8.1 – F8.7: In-app notifications, email alerts, overdue, expiry, capacity threshold, preferences |
| Key Use Cases | UC-08-01: Receive Overdue Lending Alert |
| Types | Notification, NotificationPreference ¦ Enums: NotificationType, NotificationChannel |
| Zod Schemas | notificationPreferenceSchema |
| Dummy Data | 30 notifications across all types (mix of read/unread), preferences for each dummy user |
| Redux Slice | notificationsSlice: list + unreadCount + markRead + markAllRead ¦ preferencesSlice: per-user preferences |
| MSW Handlers | GET /api/notifications ¦ PUT /api/notifications/:id/read ¦ PUT /api/notifications/read-all ¦ GET/PUT /api/notifications/preferences |
| Components | NotificationBell (header icon + red badge count), NotificationDropdown (last 5), NotificationPage (full history), PreferencesForm |
| Routes | /notifications → full history ¦ /notifications/preferences |
| Design Notes | Bell icon in shared Header. Dropdown on click shows last 5 with read/unread state. Full list at /notifications with filter by type and date. |
| Business Rules | 'Run Daily Job' dev button in RoleBadge toolbar simulates scheduler — dispatches overdue alerts. 30-day and 7-day retention warnings fired. |

## Phase 4 — M9: Reports & Statistics  (التقارير والإحصائيات)

| SRS Entities | ReportDefinition |
| --- | --- |
| SRS Requirements | F9.1 – F9.10: 8 report types, filters, charts, schedule, PDF/Excel export |
| Key Use Cases | UC-09-01: Generate Monthly Lending Activity Report |
| Types | ReportDefinition, ReportFilters ¦ Enum: ReportType |
| Zod Schemas | reportFiltersSchema, saveReportSchema, scheduleSchema |
| Dummy Data | Pre-aggregated data objects for all 8 report types derived from M3, M6, M7 dummy data |
| Redux Slice | reportsSlice: definitions + active report + filter state + export loading |
| MSW Handlers | GET /api/reports/lending ¦ /reports/inventory ¦ /reports/destruction ¦ /reports/capacity ¦ POST /api/reports/export |
| Components | ReportSelector, ReportFiltersPanel, LendingChart (Recharts bar+line), InventoryTable, CapacityHeatmap, ExportButton |
| Routes | /reports → type selector ¦ /reports/lending ¦ /reports/inventory ¦ /reports/destruction ¦ /reports/capacity |
| Design Notes | Charts: Recharts bar chart for status breakdown, line chart for trends. TailAdmin card wrappers around each chart section. |
| Business Rules | Export simulated: generates dummy CSV blob download. Large tables paginated (50 rows/page). Max export 50,000 rows shown as note. |

## Phase 4 — M11: Technical Integration  (التكامل التقني)

| SRS Entities | APIKey |
| --- | --- |
| SRS Requirements | F11.1 – F11.7: REST API docs, API key management, webhooks, SMTP config, LDAP |
| Key Use Cases | UC-11-01: Receive Document from Admin Communications System |
| Types | APIKey, WebhookConfig, IntegrationStatus |
| Zod Schemas | createAPIKeySchema, webhookConfigSchema, smtpConfigSchema |
| Dummy Data | 3 API keys (2 active, 1 expired), 2 webhook configs, integration status for 4 external systems |
| Redux Slice | integrationSlice: apiKeys CRUD + webhooks CRUD + integrationStatus |
| MSW Handlers | CRUD /api/integration/keys ¦ GET/POST /api/integration/webhooks ¦ GET /api/integration/status |
| Components | APIKeyTable, CreateAPIKeyModal (key shown once), WebhookList, IntegrationStatusCard, SMTPConfigForm |
| Routes | /integration → status overview ¦ /integration/keys ¦ /integration/webhooks |
| Design Notes | IntegrationStatusCard: TailAdmin stat card with green (connected) / red (disconnected) indicator per external system |
| Business Rules | API key value shown once on creation with copy-to-clipboard prompt. Thereafter only hash shown. Webhook delivery log simulated. |

## Phase 4 — M12: KPI Dashboards  (مؤشرات الأداء الرئيسية)

| SRS Entities | KPIDefinition, KPISnapshot |
| --- | --- |
| SRS Requirements | F12.1 – F12.7: Operational, lending, storage, destruction, governance KPIs with trend history |
| Key Use Cases | UC-12-01: View Center Director Dashboard |
| Types | KPIDefinition, KPISnapshot ¦ Enum: KPITrend (UP / DOWN / STABLE) |
| Zod Schemas | kpiTargetSchema |
| Dummy Data | 20 KPI definitions, 12 monthly snapshots each (1 full year of trend history) |
| Redux Slice | kpiSlice: definitions + snapshots + computed current values + trend calculation |
| MSW Handlers | GET /api/kpi/definitions ¦ GET /api/kpi/snapshots?kpiId=&period= ¦ GET /api/kpi/current |
| Components | KPICard (value + trend arrow + traffic-light color), KPITrendChart (Recharts line), KPIDashboard (role-filtered grid of cards) |
| Routes | /kpi → auto-renders role-appropriate dashboard (reads active role from Redux) |
| Design Notes | KPICard: TailAdmin stat card with trend arrow icon (↑↓→), value vs target %, traffic-light background (green/amber/red) |
| Business Rules | Dashboard auto-detects active role → renders only that role's mapped KPIs. Drill-down click on KPI shows 12-month trend chart. |

## Phase 4 — M15: Structure–KPI Linking  (ربط الهيكل بمؤشرات الأداء)

| SRS Entities | RoleKPIMapping |
| --- | --- |
| SRS Requirements | F15.1 – F15.5: Per-role KPI assignment, display order, primary KPI flag, user customization |
| Key Use Cases | UC-15-01: Configure KPI Dashboard for Archive Supervisor |
| Types | RoleKPIMapping |
| Zod Schemas | roleKPIMappingSchema |
| Dummy Data | Pre-defined mappings for all 5 roles per SRS F15.1–F15.4 requirements |
| Redux Slice | kpiMappingSlice: mappings per role + display order + primary KPI flag |
| MSW Handlers | GET /api/kpi-mapping/:roleId ¦ PUT /api/kpi-mapping/:roleId |
| Components | KPIMappingEditor (role selector + KPI toggle list + @dnd-kit drag-reorder), RoleDashboardPreview |
| Routes | /kpi-linking → role selector (Admin only) ¦ /kpi-linking/:roleId → mapping editor |
| Design Notes | @dnd-kit/sortable for drag-to-reorder KPI list. Live preview panel shows how the dashboard will look for the selected role. |
| Business Rules | Director KPIs: Governance Score, Compliance Rate, Active Records, Destruction Backlog (per F15.1). Supervisor: Daily Intake, Overdue Loans, Storage Occupancy, Pending Approvals (per F15.2). |

# 6. Non-Functional Requirements — UI Simulation

Key NFRs from SRS §9 that apply to the frontend prototype and how each is addressed without a backend.

| NFR ID | Requirement (SRS §9) | UI Simulation Approach |
| --- | --- | --- |
| NFR-P-01 | Page load < 3 seconds | Skeleton loaders on all list/table pages |
| NFR-P-02 | Search results < 1 second for 500k records | Debounced filter on in-memory dummy data array |
| NFR-P-06 | KPI dashboard load < 2 seconds | Static pre-computed values from Redux dummy state |
| NFR-U-01 | Full RTL (Arabic primary, LTR toggle) | next-intl + Tailwind RTL; all forms and tables mirrored |
| NFR-U-03 | Hijri + Gregorian date display | date-fns-jalali library for dual calendar display |
| NFR-U-04 | Officer onboards in 20 min, no training | In-app onboarding tooltip overlay on first login |
| NFR-S-08 | Audit log is append-only (immutable) | Redux append-only log slice — no delete/edit action exists |
| NFR-C-01 | Auditable lifecycle trail for every record | LocationHistory entries created on every status/location change |

# 7. MSW Handler Pattern

All 15 module handler files follow the same pattern. Switching to a real backend = delete the handler file and update the base URL. Zero Redux refactoring required.

// src/mocks/handlers/m1-archive-structure.ts

import { http, HttpResponse } from 'msw'

import { dummyRooms, dummyBoxes } from '@/features/m1-archive-structure/data'

export const archiveStructureHandlers = [

http.get('/api/rooms', () => HttpResponse.json(dummyRooms)),

http.post('/api/rooms', async ({ request }) => {

const body = await request.json()

const newRoom = { ...body, room_id: crypto.randomUUID(), is_active: true }

return HttpResponse.json(newRoom, { status: 201 })

}),

http.put('/api/rooms/:id', async ({ params, request }) => {

const body = await request.json()

return HttpResponse.json({ ...body, room_id: params.id })

}),

http.delete('/api/rooms/:id', () => new HttpResponse(null, { status: 204 })),

]

// src/mocks/handlers/index.ts — combines all module handlers

export const handlers = [

...archiveStructureHandlers,   // M1

...dataModelsHandlers,          // M2

...recordsHandlers,             // M3

// ... through M15

]

# 8. Execution Summary

| Phase | Modules | Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Phase 0 Global Setup | — | Redux store (all 15 slices), MSW setup, mock login page (5 role cards), shared layout, Sidebar, Header, RoleBadge, navigation config | Role switching works. All 15 route pages load without errors. Sidebar filters by role correctly. |
| Phase 1 Foundation | M10, M13, M1, M2 | Users, roles, permission matrix, org tree, archive hierarchy tree, occupancy dashboard, document types, category trees, metadata fields, retention policies | Admin can create a user, assign a role, create a department, register a room, and define a document type with retention policy. |
| Phase 2 Core Operations | M3, M4, M5, M14 | Record registration (dynamic form), record detail + history timeline, advanced search, barcode scan, batch label printing, barcode viewer, workflow definitions + execution tracker | Officer can register a record, assign it to a box, print its barcode, find it via advanced search, and view its location history. |
| Phase 3 Lifecycle | M6, M7, M8 | Full lending flow (submit → approve → dispatch → return), destruction watchlist + 3-level approval chain + certificate, notification bell + history | Supervisor can approve a lending request. Director can approve a destruction batch. Overdue alerts appear. Notification bell shows unread count. |
| Phase 4 Insight & Governance | M9, M11, M12, M15 | 8 report types with Recharts charts, integration status + API key management, role-specific KPI dashboards with trend charts, KPI mapping editor with drag-reorder | Director sees governance KPI dashboard. Supervisor sees operational KPIs. Reports render with charts. KPI mapping editor saves role configurations. |

DACMS Frontend Execution Plan  |  Ministry of Industry & Trade  |  Confidential  |  April 2026